SOFTWARE SCOPE DOCUMENT

Who's That Pokémon

Draw-from-memory web tool that produces Trivia Tricks Workshop picture questions.

| Field | Value |
| --- | --- |
| Status | Draft for implementation |
| Version | 1.0 |
| Date | 3 September 2026 |
| Audience | 5–8 friends; admin-hosted |
| Target scale | Full National Dex + regional forms, multiple drawings each |
| Deployment | Docker on existing Ubuntu game-server box |
| Primary output | Trivia Tricks Workshop CSV (picture questions) |

# 1. Purpose

Friends draw Pokémon from memory. Each finished drawing becomes a picture trivia question in Trivia Tricks. The site assigns a Pokémon, provides flavor hints (never official art), captures a canvas drawing, stores a public PNG, and lets an admin export every approved drawing as one Workshop CSV.

The three logical modules (draw UI, image host, CSV export) ship as one Dockerized web app. The image host is simply the same site serving /images/....png with stable public URLs.

# 2. Goals and Non-Goals

## 2.1 In scope (v1)

- Individual logins with a Player role and an Admin role.

- Weighted random Pokémon picker that prefers species/forms with fewer drawings.

- In-browser canvas with Gartic Phone / Champ'd Up-style tools.

- Optional 60–180 second timer and a Skip control.

- Hint panel: English name, species category, generation, types, Pokédex entries. No sprites or official artwork.

- Multiple drawings per Pokémon, including multiple by the same player.

- Admin-toggleable approval queue (default: auto-approve).

- Site-hosted PNGs at /images/{pokemon}-{artist}-{index}.png.

- Admin-only export of one CSV containing all approved drawings.

- Docker Compose deploy on the existing Ubuntu host, with persistent volumes.

## 2.2 Out of scope (v1)

- Official Pokémon sprites, models, or silhouettes on the draw screen.

- Photo upload of paper drawings.

- Public accounts, Steam login, or open registration.

- In-site guessing game, gallery voting, or leaderboards.

- Lookalike / same-type / same-generation distractor logic.

- Megas, Gigantamax, costumes, shiny forms, or gender differences as separate answers.

- Languages other than English.

- Steam Workshop upload automation. Admin downloads the CSV and uploads it through Ganymede's Lab.

- Mobile-native drawing app. Desktop/laptop browsers are the target; a usable tablet canvas is nice-to-have, not required.

# 3. Users and Permissions

| Role | Can do | Cannot do |
| --- | --- | --- |
| Player | Log in; draw; skip; see own submissions; set display name used as credit. | Approve/reject; export CSV; manage users; change site settings. |
| Admin | Everything a Player can do, plus user management, approval toggle, review queue, CSV export, and basic site settings (public base URL, timer default). | Edit another player's finished PNG in place (delete + redraw instead). |

First seeded account is Admin. Additional players are created by an Admin (no self-serve signup in v1). A shared invite code is acceptable later; not required now.

# 4. System Overview

One application, three logical modules:

| Module | Responsibility |
| --- | --- |
| 1. Draw site | Auth, picker, hints, canvas, submit, personal history. |
| 2. Image server | Write PNG to disk, serve it at a stable public URL, set cache and CORS headers for hotlinking. |
| 3. Export | Build 4-option questions from approved drawings and download a Trivia Tricks CSV. |

Trivia Tricks clients download imageURL themselves. The Ubuntu box must therefore expose the image paths on the public internet (or a stable tunnel) over HTTPS. LAN-only hosting will preview fine in a browser on the network and fail inside Trivia Tricks for remote friends.

# 5. Pokémon Catalog

## 5.1 What counts as an answer

An answer unit is an English display name, not a raw Pokédex number.

- Every National Dex species (current generation at seed time).

- Regional forms as separate answers: Alolan, Galarian, Hisuian, Paldean.

- Paradox Pokémon, Treasures of Ruin, and other distinct National Dex entries are already separate species and stay separate.

- Not separate in v1: Mega, Gigantamax, totem, costume, Partner Pikachu-style, or gender-only visual differences.

## 5.2 Display names

- Title Case English: Bulbasaur, Mr. Mime, Type: Null, Ho-Oh, Nidoran♀ / Nidoran♂.

- Regional prefix before the species: Alolan Vulpix, Galarian Weezing, Hisuian Zoroark, Paldean Wooper.

- Paldean Wooper and Clodsire remain distinct. Paldean Tauros breeds (Combat / Blaze / Aqua), if included, are separate display names.

Decision recorded here: include the three Paldean Tauros forms as separate answers. If the catalog source treats them poorly, Admin can hide individual catalog rows later (v1.1).

## 5.3 Hint fields shown while drawing

| Field | Source / rule |
| --- | --- |
| Name | English display name. Always shown. This is the answer. |
| Species | Pokédex category, e.g. Seed Pokémon. |
| Generation | National Dex introduction generation of that form (Alolan forms are Gen 7). |
| Types | One or two English type names for that form. |
| Dex entries | English flavor texts. Show 1–3 entries; prefer the form's own games when available. |

Never show official artwork, sprites, cry audio, or a silhouette. The name is visible on purpose: this is recall-the-shape, not guess-the-name.

## 5.4 Data source

Seed from PokéAPI (or a pinned local snapshot of it) at first boot. Store a local catalog table so draws keep working if PokéAPI is down. Re-seed / update is an Admin action, not a live dependency.

# 6. Weighted Picker

Goal: cover the whole dex. Repeats are allowed, but untouched answer units come first.

### Algorithm

- Build the eligible pool = catalog rows that are enabled.

- For each row, drawing_count = number of non-deleted submissions for that answer unit (approved and pending both count, so two people are less likely to be handed the same untouched mon at once).

- Let min = the lowest drawing_count in the pool.

- Restrict the pool to rows where drawing_count == min.

- Pick uniformly at random from that restricted pool.

Effect: every answer unit gets at least one drawing before any gets a second, then the same for thirds, and so on. Skip does not increment drawing_count.

### Skip behavior

- Skip records a skip event (optional analytics) and immediately rolls a new pick using the same algorithm.

- A skipped Pokémon can appear again later in the same session.

- No cooldown in v1.

# 7. Draw Flow

- Player logs in and lands on a lobby / home screen: Draw, My Drawings, (Admin tools if Admin).

- Player hits Draw. Server assigns a Pokémon via the weighted picker and starts a session.

- Draw screen shows: hint panel, canvas, tool dock, optional countdown, Submit, Skip.

- If a timer is enabled and hits zero: auto-submit the current canvas. Empty canvas on timeout is discarded and treated as a skip.

- Submit exports the canvas as PNG, writes the file, inserts a Submission row, and shows a short confirmation with the public image URL.

- Player may Draw Again or return home.

## 7.1 Canvas tools (v1)

| Tool | Behavior |
| --- | --- |
| Pencil / brush | Freehand stroke in the selected color and size. |
| Eraser | Paints transparency (not white) so the background stays clean. |
| Stroke size | At least 3 sizes (thin / medium / thick). Continuous slider is fine. |
| Color | Small preset palette plus a custom color picker. Include black, white, and common Pokémon-ish primaries. |
| Fill bucket | Flood-fill connected pixels of similar color. |
| Undo / Redo | Stack of at least 30 actions. |
| Clear | Wipes the canvas after a confirm prompt. |

- Canvas resolution: export at 800×800 PNG, sRGB, no official marks or watermark.

- Background: solid off-white or transparent; transparent preferred so Trivia Tricks' UI frames it cleanly. If transparency causes preview issues, fall back to #F7F7F7.

- No layers panel in v1.

## 7.2 Timer

- Optional per session. Player (or Admin default) chooses Off, 60s, 90s, 120s, or 180s.

- Timer starts when the canvas is first shown, not while the player is still reading a rules screen.

- Visible countdown. No pause in v1.

# 8. Image Server

## 8.1 Filename contract

Public path:

/images/{pokemon_slug}-{artist_slug}-{index}.png

| Part | Rule |
| --- | --- |
| pokemon_slug | Lowercase display name; spaces to hyphens; strip punctuation except hyphens. alolan-vulpix, mr-mime, type-null, nidoran-f. |
| artist_slug | Lowercase login or display-name slug. Unique per user. |
| index | Positive integer, unique per (pokemon_slug, artist_slug). First drawing is 1, next is 2, never reused even if an earlier drawing is deleted. |

Example: /images/alolan-vulpix-alex-2.png

The CSV imageURL is the configured public base URL plus that path, e.g. https://pokedraw.example.com/images/alolan-vulpix-alex-2.png

## 8.2 Serving rules

- Content-Type: image/png

- URL must end in .png (Trivia Tricks has validated this).

- CORS: allow GET from any origin. Trivia Tricks will hotlink.

- Cache-Control: public, max-age=31536000, immutable once written. Files are never overwritten.

- No directory listing.

- Deleted submissions: file may remain on disk (IDs stay unique) or be removed; the CSV must omit them either way.

## 8.3 Hosting constraint

Trivia Tricks shows the image host domain to every player before a match. Use a boring hostname. Do not put secrets in the path. Prefer HTTPS. Port-forward or reverse-proxy (Caddy / nginx) in front of the container so friends' Steam clients can reach the files.

# 9. Approval

- Site setting: Require approval before export. Default OFF.

- When OFF, new submissions are approved immediately and appear in the next export.

- When ON, new submissions are pending. Admin reviews a queue (thumbnail, artist, Pokémon, date) and Approves or Rejects.

- Rejected drawings stay in the artist's history, are excluded from export, and still count toward drawing_count so the picker does not instantly re-serve the same mon as a loophole. Admin can Unreject.

- Admin can also unapprove a previously approved drawing; it drops out of the next export. uniqueId for that row is retired and never reused.

# 10. CSV Export

## 10.1 Trigger

Admin-only button: Download Trivia Tricks CSV. Builds one file of every currently approved drawing, in uniqueId order.

## 10.2 Question construction

| CSV column | Value |
| --- | --- |
| uniqueId | Stable positive integer assigned at first approval. Never reused. Gaps are fine. |
| question | Who's that Pokemon? |
| optionA–D | Four English display names. Exactly one is the drawn Pokémon. The other three are random distinct catalog names. All four slots filled. |
| fixedOrder | FALSE |
| correctAnswer | A, B, C, or D matching whichever slot received the real name. |
| credit | Artist display name. Never blank (blank would become Player Created). |
| imageURL | Absolute public URL of the PNG. |
| answerExplanation | Empty in v1. |

Distractor rules: uniform random from the rest of the enabled catalog; never equal the correct name; never duplicate within the four options. Regional forms of the same species (Vulpix vs Alolan Vulpix) are allowed as distractors.

Correct name placement: random among A–D per row so a pack dump is not “always A.” fixedOrder is still FALSE so the game may shuffle again.

Re-export: same drawing keeps the same uniqueId and, if possible, the same four options and correctAnswer letter so players who already saw the question are not given a mutated version. New drawings get new IDs appended. If a drawing is unapproved, its ID is omitted and never given to a new row.

## 10.3 Pack hygiene

- UTF-8 CSV with header row exactly:

uniqueId,question,optionA,optionB,optionC,optionD,fixedOrder,correctAnswer,credit,imageURL,answerExplanation

- Quote fields that contain commas. Names like Type: Null and Mr. Mime need no special handling beyond normal CSV quoting.

- Workshop packs cap around 3,000 questions. Warn the Admin in the UI if the export would exceed 2,800 rows.

- Suggested local pack folder name: WhosThatPokemon

# 11. Data Model (logical)

| Entity | Key fields | Notes |
| --- | --- | --- |
| User | id, username, password hash, display_name, slug, role, created_at | role = player ¦ admin |
| Pokemon | id, display_name, slug, national_dex, form_key, generation, types[], species_category, dex_entries[], enabled | form_key distinguishes alolan / galarian / hisuian / paldean / base |
| Submission | id, pokemon_id, user_id, index, file_path, public_url, status, unique_id, options_json, correct_letter, created_at | status = pending ¦ approved ¦ rejected ¦ deleted. unique_id set on first approval. |
| Settings | public_base_url, require_approval, default_timer_seconds | Single-row config. |

# 12. Auth and Security

- Username + password. Hash with a modern KDF (Argon2id or bcrypt).

- Session cookie, HTTP-only, Secure if HTTPS.

- No public registration. Admin creates accounts.

- Rate-limit login and image GET only enough to stop obvious abuse.

- Do not require Pokémon Company assets. All art is user-created. Display names and Pokédex text are factual references.

- Friend-group threat model. Not hardened for the open internet beyond basic auth and HTTPS.

# 13. Deployment

- Single Docker Compose stack: app + volume for /data (database + /images).

- Host: existing Ubuntu game-server box.

- Publish ports behind Caddy or nginx with a hostname and TLS.

- Admin sets public_base_url to that hostname so CSV links resolve for Steam clients.

- Back up the /data volume. Images plus the DB are the entire product state.

- Resource budget: tiny. 5–8 concurrent canvases, PNGs of ~100–400 KB each. A few thousand files is fine on local disk.

# 14. Acceptance Criteria (v1 done when…)

- A new player can log in, receive an undrawn Pokémon, see name / dex / gen / types / species, draw with the listed tools, and submit.

- The PNG is reachable at /images/{slug}-{artist}-{n}.png and the URL ends in .png.

- A second drawing of the same Pokémon by the same artist lands at index 2, not an overwrite.

- After every enabled catalog row has one drawing, the picker starts handing out seconds.

- Skip does not create a submission.

- Admin can toggle approval; with it on, pending drawings are absent from the CSV.

- Admin CSV opens in LibreOffice/Excel, matches the header spec, and preview-loads in Ganymede's Lab with the picture visible.

- Re-exporting does not renumber existing approved questions.

- Compose up on the Ubuntu box restores state from the volume after a restart.

# 15. Later (explicitly not v1)

- Lookalike distractors, type-themed packs, generation-filtered exports.

- In-site gallery and “guess our drawings” mode.

- Paper-photo upload.

- Mobile polish, pressure-sensitive stylus support.

- Invite links, Discord login.

- Auto-upload to Steam Workshop.

- Split CSV into multiple packs if the 3,000-question cap is hit.

# 16. Open Decisions

| Topic | Current assumption | Change if needed |
| --- | --- | --- |
| Question wording | Who's that Pokemon? (no é, per request) | Swap to Who's that Pokémon? if you want the accent. |
| Paldean Tauros | Three form names, separate answers | Collapse to Paldean Tauros if too noisy |
| Canvas background | Transparent PNG, fall back to light gray | Force opaque white if Trivia Tricks composites poorly |
| Public hostname | Must be set before export is useful | Use a dedicated subdomain, not a raw IP if possible |
| Tech stack | Unspecified. Any one-box web stack is fine. | Pick at implementation; scope does not care |

# 17. Suggested Build Order

- Catalog seed + data model + Docker volume layout.

- Auth and Admin user-create.

- Picker + draw page hints (no canvas yet) to verify weighting.

- Canvas + PNG write + static /images route.

- My Drawings + Admin queue + approval toggle.

- CSV export + a 5-row dry run in Ganymede's Lab.

- TLS / public_base_url + live image hotlink test from Trivia Tricks.

End of v1.0 scope.